Instruction Sheet for the Candidate

| Qualification | Tendering and Accounting |
| --- | --- |
| Competency Standard(s) | Produce Tender Documents & Collect Proposals |
| Purpose of Assessment | Formative |

| Candidate Details | Name________________________________________________________ Registration/Roll Number_____________________________________________ |
| --- | --- |
| Guidance for Candidate | To meet this standard you are required to complete the following within the given time frame (for practical demonstration & assessment): - Prepare flow chart for tendering process as per PEC specifications. - Preparation of tendering Pre-requisites for works. - Prepare Report on Main Features of Tender Documents. - Prepare tender documents for civil works & invite tender. |

| Time: 5 hours | During a practical assessment, under observation by an assessor, you are required to - Identify tendering pre-requisites for works. - Identify tender processing for works. - Prepare Flow chart- Form Procurement Team - Develop Tender & Evaluation Criteria, Pre-qualify (PQQ) long-list, Issue Tender, Tender Briefing meeting, Initial evaluation, Bidder short list, Presentations visits, Selection, Award Contract. - Process for sanction of administrative approval- Budget provision - Process for sanction of technical sanction- allocation of funds. - Identify & get formed procurement team. - Download latest bidding documents from PEC web site. - Identify & Prepare tender document observing PEC directions- Instructions to Bidders, Bidding Data, General Conditions of Contract Part-I (GCC), Particular Conditions of Contract Part-II (PCC), Specifications - Special Provisions, Specifications - Technical Provisions, Form of Bid & Appendices to Bid, Bill of Quantities, Form of Bid Security, Form of Agreement, Form of Performance Security/Bond & Mobilization Advance Guarantee/Bond, and Drawings. - Identify the features of tender documents as per PEC directions. - Draft features of Instructions to Bidders & Bidding Data. - Draft features of General Conditions of Contract Part-I (GCC) & Particular Conditions of Contract Part-II (PCC). - Draft features of Specifications - Special Provisions & Specifications - Technical Provisions. - Draft features of Form of Bid & Appendices to Bid- Appendix A (special Stipulation clause conditions of contract, Appendix B (Foreign Currency requirements), Appendix C (Price Adjustment clause 70) Appendix D (Bill of Quantities, Day work schedule, Labour, Day work Material & rates, day work machinery plants), Appendix E (proposed construction schedule), Appendix F (Method of performing work), Appendix G List of equipment, Appendix H (Construction camp & housing facilities), Appendix I (List of Subcontractors), Appendix J (Estimated Progress payment), Appendix K (organisation chart), Appendix L (Integrity pact). - Draft features of Form of Bid Security, Form of Agreement, and Form of Performance Security/Bond & Mobilization Advance. - Draft features of Guarantee/Bond, and Drawings - Prepare draft of Particular Conditions of Contract (PEC) - Prepare draft of Specifications - Special Provisions. - Prepare draft of Specifications - Technical Provisions. - Prepare draft of detailed estimate & Bill of Quantities. - Prepare working drawings. - Prepare tender notice as per PEC & PPRA rules. - Get published in the print and digital media as per PPRA rules. - Prepare flow chart for tendering process - Preparetender documents and tender notice. - Record measurements in Mb & Bill of Payment. - Record lab our, materials and payments in Muster Roll. |
| --- | --- |
| Minimum Evidence Required |  |

Self-Assessment Checklist

| Candidate Name |  |
| --- | --- |
| Registration No. |  |
| Qualification | Tendering and Accounting |
| Competency Standards | Produce Tender Documents & Collect Proposals |
| Assessment Task | - Prepare flow chart for tendering process as per PEC specifications. - Preparation of tendering Pre-requisites for works. - Prepare Report on Main Features of Tender Documents. - Prepare tender documents for civil works & invite tender. |

I can……………….

| Performance Criteria | Yes | No |
| --- | --- | --- |
| - Identify tendering pre-requisites for works. |  |  |
| - Identify tender processing for works. |  |  |
| - Prepare Flow chart- Form Procurement Team |  |  |
| - Develop Tender & Evaluation Criteria, Pre-qualify (PQQ) long-list, Issue Tender, Tender Briefing meeting, Initial evaluation, Bidder short list, Presentations visits, Selection, Award Contract. |  |  |
| - Process for sanction of administrative approval- Budget provision |  |  |
| - Process for sanction of technical sanction- allocation of funds. |  |  |
| - Identify & get formed procurement team. |  |  |
| - Download latest bidding documents from PEC web site. |  |  |
| - Identify & Prepare tender document observing PEC directions- Instructions to Bidders, Bidding Data, General Conditions of Contract Part-I (GCC), Particular Conditions of Contract Part-II (PCC), Specifications - Special Provisions, Specifications - Technical Provisions, Form of Bid & Appendices to Bid, Bill of Quantities, Form of Bid Security, Form of Agreement, Form of Performance Security/Bond & Mobilization Advance Guarantee/Bond, and Drawings. |  |  |
| - Identify the features of tender documents as per PEC directions. |  |  |
| - Draft features of Instructions to Bidders & Bidding Data. |  |  |
| - Draft features of General Conditions of Contract Part-I (GCC) & Particular Conditions of Contract Part-II (PCC). |  |  |
| - Draft features of Specifications - Special Provisions & Specifications - Technical Provisions. |  |  |
| - Draft features of Form of Bid & Appendices to Bid- Appendix A (special Stipulation clause conditions of contract, Appendix B (Foreign Currency requirements), Appendix C (Price Adjustment clause 70) Appendix D (Bill of Quantities, Day work schedule, Labour, Day work Material & rates, day work machinery plants), Appendix E (proposed construction schedule), Appendix F (Method of performing work), Appendix G List of equipment, Appendix H (Construction camp & housing facilities), Appendix I (List of Subcontractors), Appendix J (Estimated Progress payment), Appendix K (organisation chart), Appendix L (Integrity pact). |  |  |
| - Draft features of Form of Bid Security, Form of Agreement, and Form of Performance Security/Bond & Mobilization Advance. |  |  |
| - Draft features of Guarantee/Bond, and Drawings |  |  |
| - Prepare draft of Particular Conditions of Contract (PEC) |  |  |
| - Prepare draft of Specifications - Special Provisions. |  |  |
| - Prepare draft of Specifications - Technical Provisions. |  |  |
| - Prepare draft of detailed estimate & Bill of Quantities. |  |  |
| - Prepare working drawings. |  |  |
| - Prepare tender notice as per PEC & PPRA rules. |  |  |
| - Get published in the print and digital media as per PPRA rules. |  |  |

Candidate’s Signature___________________		Assessor’s Signature_____________________

Date: ________________________________

Assessors Judgment Guide

| Qualification | Tendering and Accounting |
| --- | --- |
| Competency Standard(s) | Produce Tender Documents & Collect Proposals |
| Candidate Details | Name:_______ _______________________________________ Registration/Roll Number: ________________________ Signature: ____________________ |
| Assessment Outcome | COMPETENT NOT YET COMPETENT Name of the Assessor________________________ Assessor’s code:___________________ Signature:__________________________________ |

| Assessment Summary (to be filled by the assessor) |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Activity | Method |  |  |  |  | Result |  |
| Nature of Activity | Written | Oral | Observation | Portfolio | Role Play | Competent | Not Yet Competent |
| Practical Skill Demonstration |  |  |  |  |  |  |  |
| Knowledge Assessment |  |  |  |  |  |  |  |
| Other Requirement |  |  |  |  |  |  |  |

Observation Checklist

| Assessment Task |  | - Prepare flow chart for tendering process as per PEC specifications. - Preparation of tendering Pre-requisites for works. - Prepare Report on Main Features of Tender Documents. - Prepare tender documents for civil works & invite tender. |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| During the practical assessment, candidate demonstrated the following: |  |  |  | Yes | No | Remarks |
|  | Identified tendering pre-requisites for works. |  |  |  |  |  |
|  | Identified tender processing for works. |  |  |  |  |  |
|  | Prepared Flow chart- Form Procurement Team |  |  |  |  |  |
|  | Developed Tender & Evaluation Criteria, Pre-qualify (PQQ) long-list, Issue Tender, Tender Briefing meeting, Initial evaluation, Bidder short list, Presentations visits, Selection, Award Contract. |  |  |  |  |  |
|  | Processed for sanction of administrative approval- Budget provision |  |  |  |  |  |
|  | Processed for sanction of technical sanction- allocation of funds. |  |  |  |  |  |
|  | Identified & get formed procurement team. |  |  |  |  |  |
|  | Downloaded latest bidding documents from PEC web site. |  |  |  |  |  |
|  | Identified & Prepare tender document observing PEC directions- Instructions to Bidders, Bidding Data, General Conditions of Contract Part-I (GCC), Particular Conditions of Contract Part-II (PCC), Specifications - Special Provisions, Specifications - Technical Provisions, Form of Bid & Appendices to Bid, Bill of Quantities, Form of Bid Security, Form of Agreement, Form of Performance Security/Bond & Mobilization Advance Guarantee/Bond, and Drawings. |  |  |  |  |  |
|  | Identified the features of tender documents as per PEC directions. |  |  |  |  |  |
|  | Drafted features of Instructions to Bidders & Bidding Data. |  |  |  |  |  |
|  | Drafted features of General Conditions of Contract Part-I (GCC) & Particular Conditions of Contract Part-II (PCC). |  |  |  |  |  |
|  | Drafted features of Specifications - Special Provisions & Specifications - Technical Provisions. |  |  |  |  |  |
|  | Drafted features of Form of Bid & Appendices to Bid- Appendix A (special Stipulation clause conditions of contract, Appendix B (Foreign Currency requirements), Appendix C (Price Adjustment clause 70) Appendix D (Bill of Quantities, Day work schedule, Labour, Day work Material & rates, day work machinery plants), Appendix E (proposed construction schedule), Appendix F (Method of performing work), Appendix G List of equipment, Appendix H (Construction camp & housing facilities), Appendix I (List of Subcontractors), Appendix J (Estimated Progress payment), Appendix K (organisation chart), Appendix L (Integrity pact). |  |  |  |  |  |
|  | Drafted features of Form of Bid Security, Form of Agreement, and Form of Performance Security/Bond & Mobilization Advance. |  |  |  |  |  |
|  | Drafted features of Guarantee/Bond, and Drawings. |  |  |  |  |  |
|  | Prepared draft of Particular Conditions of Contract (PEC) |  |  |  |  |  |
|  | Prepared draft of Specifications - Special Provisions. |  |  |  |  |  |
|  | Prepared draft of Specifications - Technical Provisions. |  |  |  |  |  |
|  | Prepared draft of detailed estimate & Bill of Quantities. |  |  |  |  |  |
|  | Prepared working drawings. |  |  |  |  |  |
|  | Prepared tender notice as per PEC & PPRA rules. |  |  |  |  |  |
|  | Get published in the print and digital media as per PPRA rules. |  |  |  |  |  |
| Competent |  |  | Not Yet Competent |  |  |  |

Knowledge Assessment

| Qualification | Tendering and Accounting |
| --- | --- |
| Competency Standard(s) | Produce Tender Documents & Collect Proposals |
| Candidate Details | Name:_______________________________________________________________________ Registration/Roll Number: __________________ Candidate Signature:__________________ |
| Assessment Outcome | COMPETENT NOT YET COMPETENT Name of the Assessor:__________________________ Assessor’s code:_________________ Signature of the Assessor:_______________________ |

Candidate’s response is not required to be identical, but similar concepts and/or keywords must be used. Oral questioning may be used to clarify candidate understanding of topic and its application.

| Questions (Candidate confidently answered questions correctly and demonstrated understanding of the topics and their application) |  | Satisfactory | Not Satisfactory |
| --- | --- | --- | --- |
|  | Define tender |  |  |
|  | Define contract |  |  |
|  | Define tender notice |  |  |
|  | Define tender documents. |  |  |
|  | What are the main features of Tender documents and tender notice |  |  |
|  | Name the methods of Invitation of tenders- by negotiation, selective tenders and public notice. |  |  |
|  | How submission of tenders/ bids-instruction to bidders are made. |  |  |
|  | Define Earnest money |  |  |
|  | Define security deposit. |  |  |
|  | Define Mobilization advance |  |  |
|  | Define secured advance |  |  |
|  | Define retention money. |  |  |
|  | Name various contracting systems for construction works |  |  |
|  | List any two merits and limitations of each contracting system |  |  |
|  | Distinguish between work order and contract |  |  |
|  | Define terms budget provision |  |  |
|  | Define terms administrative approval |  |  |
|  | State the pre-requisites for tendering |  |  |
|  | Name the methods of invitation of tender |  |  |
|  | How to draft a tender notice |  |  |
|  | How to Prepare tender documents |  |  |
|  | Differentiate between earnest money and security deposit |  |  |
|  | Name the steps involved in fixing up the agency through tender system |  |  |
|  | Enlist the instruction to bidders/contractor for filling tenders/bids |  |  |
|  | Define the conditions of contract penalty, Arbitration, Time of completions and Extension of time |  |  |
|  | Define the conditions of Arbitration |  |  |
|  | Define the conditions of Time of completions |  |  |
|  | Define the conditions of contract Extension of time |  |  |
|  | Define terms Technical sanction |  |  |
|  | Define terms Allocation of funds |  |  |

Feedback to the Candidate

Candidate’s Signature________________________ Assessor’s Signature _________________________