Instruction Sheet for the Candidate

| Qualification | Civil Engineering Project |
| --- | --- |
| Competency Standard(s) | Develop project plan for construction of sewerage scheme |
| Purpose of Assessment | Formative |

| Candidate Details | Name________________________________________________________ Registration/Roll Number_____________________________________________ |
| --- | --- |
| Guidance for Candidate | To meet this standard you are required to complete the following within the given time frame (for practical demonstration & assessment): - Conduct Location Survey and preparation of map of proposed site of sewerage scheme. - Design structural elements of sewerage scheme. - Prepare of Contract Documents for sewerage scheme. - Prepare Working Drawings for sewerage scheme. - Document Specifications for sewerage scheme components. - Prepare Estimates- Cost, Materials, Time (Labour, machinery) for sewerage scheme. - Layout Structures and conduct planning for sewerage scheme. |
| Time: 102 hours | During a practical assessment, under observation by an assessor, you are required to 1. Perform survey of area 2. Prepare the map. 3. Mark the location of sewerage scheme lines on map. 4. Prepare hydraulic statement of sewerage scheme. 5. Design Septic Tank for scheme. - Design soakage pit for scheme. - Prepare of Contract Documents for sewerage scheme. - Prepare Working Drawings for sewerage scheme - Prepare Estimates- Cost, Materials, Time (Labour, machinery) for sewerage scheme. - Layout Structures and conduct planning for sewerage scheme. |
| Minimum Evidence Required |  |

Self-Assessment Checklist

| Candidate Name |  |
| --- | --- |
| Registration No. |  |
| Qualification | Civil Engineering Project |
| Competency Standards | Develop project plan for construction of sewerage scheme |
| Assessment Task | - Conduct Location Survey and preparation of map of proposed site of sewerage scheme. - Design structural elements of sewerage scheme. - Prepare of Contract Documents for sewerage scheme. - Prepare Working Drawings for sewerage scheme. - Document Specifications for sewerage scheme components. - Prepare Estimates- Cost, Materials, Time (Labour, machinery) for sewerage scheme. - Layout Structures and conduct planning for sewerage scheme. |

I can……………….

| Performance Criteria | Yes | No |
| --- | --- | --- |
| - Perform survey of area. |  |  |
| - Perform contouring, x-sectioning & long sectioning. |  |  |
| - Prepare the map. |  |  |
| - Mark the location of sewerage scheme lines on map. |  |  |
| - Interpret velocity standards for type of pipe. |  |  |
| - Prepare hydraulic statement of sewerage scheme. |  |  |
| - Identify & get formed procurement team. |  |  |
| - Download latest bidding documents from PEC web site. |  |  |
| - Identify & Prepare tender document observing PEC directions- Instructions to Bidders, Bidding Data, General Conditions of Contract Part-I (GCC), Particular Conditions of Contract Part-II (PCC), Specifications - Special Provisions, Specifications - Technical Provisions, Form of Bid & Appendices to Bid, Bill of Quantities, Form of Bid Security, Form of Agreement, Form of Performance Security/Bond & Mobilization Advance Guarantee/Bond, and Drawings. |  |  |
| - Identify the requirements as per design. |  |  |
| - Prepare plans, elevation, sections, and schedules. |  |  |
| - Write down general specifications as per design. |  |  |
| - Draft detailed & special specifications of design of scheme. |  |  |
| - Prepare abstract of quantities, BoQ & cost as per CSR. |  |  |
| - Prepare materials statement for project. |  |  |
| - Calculate the time for labour & machinery required to be employed. |  |  |
| - Read layout drawing of sewerage scheme. |  |  |
| - Use instrument for layout as per present circumstances. |  |  |
| - Establish control points & set out sewerage scheme elements |  |  |

Candidate’s Signature___________________		Assessor’s Signature_____________________

Date: ________________________________

Assessors Judgment Guide

| Qualification | Civil Engineering Project |
| --- | --- |
| Competency Standard(s) | Develop project plan for construction of sewerage scheme |
| Candidate Details | Name:_______Arslan _______________________________________ Registration/Roll Number: ________________________ Signature: ____________________ |
| Assessment Outcome | COMPETENT NOT YET COMPETENT Name of the Assessor________________________ Assessor’s code:___________________ Signature:__________________________________ |

| Assessment Summary (to be filled by the assessor) |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Activity | Method |  |  |  |  | Result |  |
| Nature of Activity | Written | Oral | Observation | Portfolio | Role Play | Competent | Not Yet Competent |
| Practical Skill Demonstration |  |  |  |  |  |  |  |
| Knowledge Assessment |  |  |  |  |  |  |  |
| Other Requirement |  |  |  |  |  |  |  |

Observation Checklist

| Assessment Task |  | - Conduct Location Survey and preparation of map of proposed site of sewerage scheme. - Design structural elements of sewerage scheme. - Prepare of Contract Documents for sewerage scheme. - Prepare Working Drawings for sewerage scheme. - Document Specifications for sewerage scheme components. - Prepare Estimates- Cost, Materials, Time (Labour, machinery) for sewerage scheme. - Layout Structures and conduct planning for sewerage scheme. |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| During the practical assessment, candidate demonstrated the following: |  |  |  | Yes | No | Remarks |
|  | Performed survey of area. |  |  |  |  |  |
|  | Performed contouring, x-sectioning & long sectioning. |  |  |  |  |  |
|  | Prepared the map. |  |  |  |  |  |
|  | Marked the location of sewerage scheme lines on map. |  |  |  |  |  |
|  | Interpreted velocity standards for type of pipe. |  |  |  |  |  |
|  | Prepared hydraulic statement of sewerage scheme. |  |  |  |  |  |
|  | Identified & got formed procurement team. |  |  |  |  |  |
|  | Downloaded latest bidding documents from PEC web site. |  |  |  |  |  |
|  | Identified & Prepared tender document observing PEC directions- Instructions to Bidders, Bidding Data, General Conditions of Contract Part-I (GCC), Particular Conditions of Contract Part-II (PCC), Specifications - Special Provisions, Specifications - Technical Provisions, Form of Bid & Appendices to Bid, Bill of Quantities, Form of Bid Security, Form of Agreement, Form of Performance Security/Bond & Mobilization Advance Guarantee/Bond, and Drawings. |  |  |  |  |  |
|  | Identified the requirements as per design. |  |  |  |  |  |
|  | Prepared plans, elevation, sections, and schedules. |  |  |  |  |  |
|  | Wrote down general specifications as per design. |  |  |  |  |  |
|  | Drafted detailed & special specifications of design of scheme. |  |  |  |  |  |
|  | Prepared abstract of quantities, BoQ & cost as per CSR. |  |  |  |  |  |
|  | Prepared materials statement for project. |  |  |  |  |  |
|  | Calculate the time for labour & machinery required to be employed. |  |  |  |  |  |
|  | Read layout drawing of sewerage scheme. |  |  |  |  |  |
|  | Used instrument for layout as per present circumstances. |  |  |  |  |  |
|  | Established control points & set out sewerage scheme elements |  |  |  |  |  |
| Competent |  |  | Not Yet Competent |  |  |  |

Knowledge Assessment

| Qualification | Civil Engineering Project |
| --- | --- |
| Competency Standard(s) | Develop project plan for construction of sewerage scheme |
| Candidate Details | Name:_______________________________________________________________________ Registration/Roll Number: __________________ Candidate Signature:__________________ |
| Assessment Outcome | COMPETENT NOT YET COMPETENT Name of the Assessor:__________________________ Assessor’s code:_________________ Signature of the Assessor:_______________________ |

Candidate’s response is not required to be identical, but similar concepts and/or keywords must be used. Oral questioning may be used to clarify candidate understanding of topic and its application.

| Questions (Candidate confidently answered questions correctly and demonstrated understanding of the topics and their application) |  | Satisfactory | Not Satisfactory |  |
| --- | --- | --- | --- | --- |
|  | Name basic components of sewerage scheme |  |  |  |
|  | What is hydraulic statement of sewages scheme? |  |  |  |
|  | Difference between septic tank and soakage pit. |  |  |  |
|  | Difference between form of bid security and form of performance security. |  |  |  |
|  | What are the basic specifications for sewerage design? |  |  |  |
|  | What is tender document and bid document |  |  |  |
|  | Difference between BOQ and Cost Estimation |  |  |  |
|  | Name different Survey instruments |  |  |  |
| Feedback to the Candidate |  |  |  |
| Candidate’s Signature__________________ Assessor’s Signature ______________________ |  |  |  |

Integrated Approach of Assessment

Following are the competencies in the qualification of welding.  You are required to design the assessment task(s) by following integrated approach and clustering of competencies:

- Take measurements

- Cut the material as per specifications

- Perform Welding of the material

- Perform Finishing of the object

- Perform fabrication/designing on object

TASK(S):

__________________________________________________________________________________