Instruction Sheet for the Candidate

| Qualification | Civil Engineering Project |
| --- | --- |
| Competency Standard(s) | Develop Project Plan for construction of irrigation canal |
| Purpose of Assessment | Formative |

| Candidate Details | Name________________________________________________________ Registration/Roll Number_____________________________________________ |
| --- | --- |
| Guidance for Candidate | To meet this standard you are required to complete the following within the given time frame (for practical demonstration & assessment): - Conduct Location Survey and preparation of map of proposed site of 2 RD long canal. - Design structural elements of 2 RD long canal. - Prepare of Contract Documents for 2 RD long canal. - Prepare Working Drawings for 2 RD long canal. - Document Specifications for 2 RD long canal. - Prepare Estimates- Cost, Materials, Time (Labour, machinery) for 2 RD long canal. - Layout Structures and conduct Planning for 2 RD long canal. |
| Time: 222 hours | During a practical assessment, under observation by an assessor, you are required to - Perform survey for 2 RD long canal. - Prepare map 2 RD long canal. - Design RCC slabs, T & L beams, RCC Columns & column footings. - Prepare of Contract Documents for 2 RD long canal - Prepare Working Drawings for 2 RD long canal. - Prepare Estimates- Cost, Materials, Time (Labour, machinery) for 2 RD long canal. - Layout Structures and conduct Planning for 2 RD long canal. |
| Minimum Evidence Required |  |

Self-Assessment Checklist

| Candidate Name |  |
| --- | --- |
| Registration No. |  |
| Qualification | Civil Engineering Project |
| Competency Standards | Develop Project Plan for construction of irrigation canal |
| Assessment Task | - Conduct Location Survey and preparation of map of proposed site of 2 RD long canal. - Design structural elements of 2 RD long canal. - Prepare of Contract Documents for 2 RD long canal. - Prepare Working Drawings for 2 RD long canal. - Document Specifications for 2 RD long canal. - Prepare Estimates- Cost, Materials, Time (Labour, machinery) for 2 RD long canal. - Layout Structures and conduct Planning for 2 RD long canal. |

I can……………….

| Performance Criteria | Yes | No |
| --- | --- | --- |
| - Perform survey for 2 RD long canal. |  |  |
| - Perform contouring, x-sectioning & long sectioning. |  |  |
| - Prepare map 2 RD long canal. |  |  |
| - Design RCC slabs |  |  |
| - Design RCC T & L beams. |  |  |
| - Design RCC Columns & column footings. |  |  |
| - Identify & get formed procurement team. |  |  |
| - Download latest bidding documents from PEC web site. |  |  |
| - Identify & Prepare tender document observing PEC directions- Instructions to Bidders, Bidding Data, General Conditions of Contract Part-I (GCC), Particular Conditions of Contract Part-II (PCC), Specifications - Special Provisions, Specifications - Technical Provisions, Form of Bid & Appendices to Bid, Bill of Quantities, Form of Bid Security, Form of Agreement, Form of Performance Security/Bond & Mobilization Advance Guarantee/Bond, and Drawings. |  |  |
| - Identify the requirements of client. |  |  |
| - Observe the standards for size and orientation of building. |  |  |
| - Prepare plans, elevation, sections, and schedules. |  |  |
| - Write down general specifications as per class. |  |  |
| - Draft detailed & special specifications of building. |  |  |
| - Prepare abstract of quantities, BoQ & cost as per CSR. |  |  |
| - Prepare materials statement for project. |  |  |
| - Calculate the time for labour & machinery required to be employed. |  |  |
| - Read layout drawing of project. |  |  |
| - Use instrument for layout as per present circumstances. |  |  |
| - Establish control points & set out the project elements. |  |  |

Candidate’s Signature___________________		Assessor’s Signature_____________________

Date: ________________________________

Assessors Judgment Guide

| Qualification | Civil Engineering Project |
| --- | --- |
| Competency Standard(s) | Develop Project Plan for construction of irrigation canal |
| Candidate Details | Name:_______Arslan _______________________________________ Registration/Roll Number: ________________________ Signature: ____________________ |
| Assessment Outcome | COMPETENT NOT YET COMPETENT Name of the Assessor________________________ Assessor’s code:___________________ Signature:__________________________________ |

| Assessment Summary (to be filled by the assessor) |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Activity | Method |  |  |  |  | Result |  |
| Nature of Activity | Written | Oral | Observation | Portfolio | Role Play | Competent | Not Yet Competent |
| Practical Skill Demonstration |  |  |  |  |  |  |  |
| Knowledge Assessment |  |  |  |  |  |  |  |
| Other Requirement |  |  |  |  |  |  |  |

Observation Checklist

| Assessment Task |  | - Conduct Location Survey and preparation of map of proposed site of 2 RD long canal. - Design structural elements of 2 RD long canal. - Prepare of Contract Documents for 2 RD long canal. - Prepare Working Drawings for 2 RD long canal. - Document Specifications for 2 RD long canal. - Prepare Estimates- Cost, Materials, Time (Labour, machinery) for 2 RD long canal. - Layout Structures and conduct Planning for 2 RD long canal. |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| During the practical assessment, candidate demonstrated the following: |  |  |  | Yes | No | Remarks |
|  | Performed survey for 2 RD long canal. |  |  |  |  |  |
|  | Performed contouring, x-sectioning & long sectioning. |  |  |  |  |  |
|  | Prepared map 2 RD long canal. |  |  |  |  |  |
|  | Designed RCC slabs |  |  |  |  |  |
|  | Designed RCC T & L beams. |  |  |  |  |  |
|  | Designed RCC Columns & column footings. |  |  |  |  |  |
|  | Identified & got formed procurement team. |  |  |  |  |  |
|  | Downloaded latest bidding documents from PEC web site. |  |  |  |  |  |
|  | Identified & Prepared tender document observing PEC directions- Instructions to Bidders, Bidding Data, General Conditions of Contract Part-I (GCC), Particular Conditions of Contract Part-II (PCC), Specifications - Special Provisions, Specifications - Technical Provisions, Form of Bid & Appendices to Bid, Bill of Quantities, Form of Bid Security, Form of Agreement, Form of Performance Security/Bond & Mobilization Advance Guarantee/Bond, and Drawings. |  |  |  |  |  |
|  | Identified the requirements of client. |  |  |  |  |  |
|  | Observed the standards for size and orientation of building. |  |  |  |  |  |
|  | Prepared plans, elevation, sections, and schedules. |  |  |  |  |  |
|  | Wrote down general specifications as per class. |  |  |  |  |  |
|  | Drafted detailed & special specifications of building. |  |  |  |  |  |
|  | Prepared abstract of quantities, BoQ & cost as per CSR. |  |  |  |  |  |
|  | Prepared materials statement for project. |  |  |  |  |  |
|  | Calculated the time for labour & machinery required to be employed. |  |  |  |  |  |
|  | Read layout drawing of project. |  |  |  |  |  |
|  | Used instrument for layout as per present circumstances. |  |  |  |  |  |
|  | Established control points & set out the project elements. |  |  |  |  |  |
| Competent |  |  | Not Yet Competent |  |  |  |

| Qualification | Civil Engineering Project |
| --- | --- |
| Competency Standard(s) | Develop Project Plan for construction of irrigation canal |
| Candidate Details | Name:_______________________________________________________________________ Registration/Roll Number: __________________ Candidate Signature:__________________ |
| Assessment Outcome | COMPETENT NOT YET COMPETENT Name of the Assessor:__________________________ Assessor’s code:_________________ Signature of the Assessor:_______________________ |

Knowledge Assessment

Candidate’s response is not required to be identical, but similar concepts and/or keywords must be used. Oral questioning may be used to clarify candidate understanding of topic and its application.

| Questions (Candidate confidently answered questions correctly and demonstrated understanding of the topics and their application) |  | Satisfactory | Not Satisfactory |
| --- | --- | --- | --- |
|  | Name basic components of irrigation canal |  |  |
|  | What is Rcc slab ,T & L Beam, RCC Column and Footing? |  |  |
|  | Enlist different type of structure used in irrigation canal. |  |  |
|  | Difference between form of bid security and form of performance security. |  |  |
|  | What are the basic specifications for irrigation canal design? |  |  |
|  | What is tender document and bid document |  |  |
|  | Difference between BOQ and Cost Estimation |  |  |
|  | Name different Survey instruments |  |  |

Feedback to the Candidate

Candidate’s Signature______________ Assessor’s Signature _________________________

Integrated Approach of Assessment

Following are the competencies in the qualification of welding.  You are required to design the assessment task(s) by following integrated approach and clustering of competencies:

- Take measurements

- Cut the material as per specifications

- Perform Welding of the material

- Perform Finishing of the object

- Perform fabrication/designing on object

TASK(S):

__________________________________________________________________________________