Instruction Sheet for the Candidate

| Qualification | Planning and Management |
| --- | --- |
| Competency Standard(s) | Prepare CPM |
| Purpose of Assessment | Formative Assessment |

| Candidate Details | Name________________________________________________________ Registration/Roll Number_____________________________________________ |
| --- | --- |
| Guidance for Candidate | To meet this standard, you are required to complete the following within the given time frame (for practical demonstration & assessment): - Identify the Need of planning & management - Specify Each Activity - Establish Dependencies (Activity Sequence) - Estimate Activity Completion Time - Draw the Network Diagram - Identify the Critical Path |
| Time: 5hrs | During a practical assessment, under observation by an assessor, you are required to - Enlist planning & management Principles - Mention planning & management Requirements - Identify the resources and data required for planning & management - Apply the principles of planning & management in construction management - Check the whole process. - Figure Out different activities - Categorize the activities. - Enlist the activities - Specify each activity - Point out the independent activities - Point out the dependent activities - Establish the relationship between activities - Arrange the activities in sequence - Identify the nature of project - Apply formula - Interpret the data - Estimate activity completion time - Allot time as per nature of project - Enlist all activities in project - Draft the network roughly - Estimate time for each activity - Write estimated time in each activity - Review the network diagram - Calculate the earliest start and earliest finish time - Calculate the late start and late finish time. - Trace the critical path |
| Minimum Evidence Required |  |

Self-Assessment Checklist

| Candidate Name |  |
| --- | --- |
| Registration No. |  |
| Qualification | Planning and Management |
| Competency Standards | Prepare CPM |
| Assessment Task | - Identify the Need of planning & management - Specify Each Activity - Establish Dependencies (Activity Sequence) - Estimate Activity Completion Time - Draw the Network Diagram - Identify the Critical Path |

I can……………….

| Performance Criteria | Yes | No |
| --- | --- | --- |
| - Enlist planning & management Principles |  |  |
| - Mention planning & management Requirements |  |  |
| - Identify the resources and data required for planning & management |  |  |
| - Apply the principles of planning & management in construction management |  |  |
| - Check the whole process. |  |  |
| - Figure Out different activities |  |  |
| - Categorize the activities. |  |  |
| - Enlist the activities |  |  |
| - Specify each activity |  |  |
| - Point out the independent activities |  |  |
| - Point out the dependent activities |  |  |
| - Establish the relationship between activities |  |  |
| - Arrange the activities in sequence |  |  |
| - Identify the nature of project |  |  |
| - Apply formula |  |  |
| - Interpret the data |  |  |
| - Estimate activity completion time |  |  |
| - Allot time as per nature of project |  |  |
| - Enlist all activities in project |  |  |
| - Draft the network roughly |  |  |
| - Estimate time for each activity |  |  |
| - Write estimated time in each activity |  |  |
| - Review the network diagram |  |  |
| - Calculate the earliest start and earliest finish time |  |  |
| - Calculate the late start and late finish time. |  |  |
| - Trace the critical path |  |  |

Candidate’s Signature___________________	Assessor’s Signature_____________________

Date: ________________________________

Assessors Judgment Guide

| Qualification | Planning and Management |
| --- | --- |
| Competency Standard(s) | Prepare CPM |
| Candidate Details | Name: _________________________________________ Registration/Roll Number: ________________________Signature: ____________________ |
| Assessment Outcome | COMPETENT NOT YET COMPETENT Name of the Assessor________________________ Assessor’s code: ___________________ Signature: __________________________________ |

| Assessment Summary (to be filled by the assessor) |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Activity | Method |  |  |  |  | Result |  |
| Nature of Activity | Written | Oral | Observation | Portfolio | Role Play | Competent | Not Yet Competent |
| Practical Skill Demonstration |  |  |  |  |  |  |  |
| Knowledge Assessment |  |  |  |  |  |  |  |
| Other Requirement |  |  |  |  |  |  |  |

Observation Checklist

| Assessment Task |  | - Identify the Need of planning & management - Specify Each Activity - Establish Dependencies (Activity Sequence) - Estimate Activity Completion Time - Draw the Network Diagram - Identify the Critical Path |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| During the practical assessment, candidate demonstrated the following: |  |  |  | Yes | No | Remarks |
|  | Enlisted planning & management Principles |  |  |  |  |  |
|  | Mentioned planning & management Requirements |  |  |  |  |  |
|  | Identified the resources and data required for planning & management |  |  |  |  |  |
|  | Applied the principles of planning & management in construction management |  |  |  |  |  |
|  | Checked the whole process. |  |  |  |  |  |
|  | Figured Out different activities |  |  |  |  |  |
|  | Categorized the activities. |  |  |  |  |  |
|  | Enlisted the activities |  |  |  |  |  |
|  | Specified each activity |  |  |  |  |  |
|  | Pointed out the independent activities |  |  |  |  |  |
|  | Pointed out the dependent activities |  |  |  |  |  |
|  | Established the relationship between activities |  |  |  |  |  |
|  | Arranged the activities in sequence |  |  |  |  |  |
|  | Identified the nature of project |  |  |  |  |  |
|  | Applied formula |  |  |  |  |  |
|  | Interpreted the data |  |  |  |  |  |
|  | Estimated activity completion time |  |  |  |  |  |
|  | Allotted time as per nature of project |  |  |  |  |  |
|  | Enlisted all activities in project |  |  |  |  |  |
|  | Drafted the network roughly |  |  |  |  |  |
|  | Estimated time for each activity |  |  |  |  |  |
|  | Written estimated time in each activity |  |  |  |  |  |
|  | Reviewed the network diagram |  |  |  |  |  |
|  | Calculated the earliest start and earliest finish time |  |  |  |  |  |
|  | Calculated the late start and late finish time. |  |  |  |  |  |
|  | Trace the critical path |  |  |  |  |  |
| Competent |  |  | Not Yet Competent |  |  |  |

Knowledge Assessment

| Qualification | Planning and Management |
| --- | --- |
| Competency Standard(s) | Prepare CPM |
| Candidate Details | Name: ____________________________________________________________________ Registration/Roll Number: _________________ Candidate Signature: __________________ |
| Assessment Outcome | COMPETENT NOT YET COMPETENT Name of the Assessor: __________________________Assessor’s code: _________________ Signature of the Assessor: _______________________ |

Candidate’s response is not required to be identical, but similar concepts and/or keywords must be used. Oral questioning may be used to clarify candidate understanding of topic and its application.

| Questions (Candidate confidently answered questions correctly and demonstrated understanding of the topics and their application) |  | Satisfactory | Not Satisfactory |
| --- | --- | --- | --- |
|  | Define management? |  |  |
|  | What is meant by planning? |  |  |
|  | State the importance of planning & Management? |  |  |
|  | CPM stands for? |  |  |
|  | Define CPM? |  |  |
|  | What is the importance of CPM in construction management? |  |  |
|  | Name the terminologies used in CPM? |  |  |
|  | What is activity? |  |  |
|  | Define event? |  |  |
|  | Why network diagrams are prepared? |  |  |
|  | What is meant by float? |  |  |
|  | State the difference between free float & total float? |  |  |
|  | What is difference between early start & late start? |  |  |

Feedback to the Candidate

Candidate’s Signature__________________ Assessor’s Signature ___________________