Course / Subject Name: Civil 313- Advance Quantity Surveying

Assessment Tasks (Summative Assessment)

| Assessment Task 01 |  | Prepare detailed estimate and abstract of cost of a small two storied R.C.C. frame structure RESIDENTIAL BUILDING with steel roof shed including schedule of bars for R.C.C. column bases, columns, beams, slabs, lintels and stairs using MS-Excel. (5 hr) Note: a) Assume the rates and any other data if required. b) Assessor should provide the suitable dimensions according to the given time frame. |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| During the practical assessment, candidate demonstrated the following: |  |  |  | Yes | No | Required Time : 05 hours |
|  | Identify and interpret plan and sectional views in drawing. |  |  |  |  |  |
|  | Calculate quantities of excavation works. |  |  |  |  |  |
|  | Calculate quantities of lean and RCC column foundation concrete. |  |  |  |  |  |
|  | Calculate quantities for DPC. |  |  |  |  |  |
|  | Calculate quantities of RCC column |  |  |  |  |  |
|  | Calculate quantities for Brick work. |  |  |  |  |  |
|  | Calculate quantities for beam and slab. |  |  |  |  |  |
|  | Calculate quantities for water proofing. |  |  |  |  |  |
|  | Prepare table of bar bending schedule. |  |  |  |  |  |
|  | Calculate quantities of steel structural members. |  |  |  |  |  |
|  | Calculate quantities for painting. |  |  |  |  |  |
|  | Prepare Bill of Quantities for RCC and Steel structures. |  |  |  |  |  |
|  | Identify MRS/PWD schedule of rates |  |  |  |  |  |
|  | Prepare abstract of cost. |  |  |  |  |  |
|  | Calculate premium/ contractor’s profit on amounts of relevant rates. |  |  |  |  |  |
| Competent |  |  | Not Yet Competent |  |  |  |

Tools and Equipment’s

| S.No. | Tools | Quantity Required |
| --- | --- | --- |
| 1 | Measuring Tape (100ft) | 50 |
| 2 | Computer | 50 |
| 3 | MS Excel Software | 50 |

OR

| Assessment Task 01 |  | Prepare detailed estimate and abstract of cost of a small two storied R.C.C. frame structure COMMERCIAL BUILDING with steel roof shed including schedule of bars for R.C.C. column bases, columns, beams, slabs, lintels and stairs using MS-Excel. (5 hr) Note: a) Assume the rates and any other data if required. b) Assessor should provide the suitable dimensions according to the given time frame. |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| During the practical assessment, candidate demonstrated the following: |  |  |  | Yes | No | Required Time : 05 hours |
|  | Identify and interpret plan and sectional views in drawing. |  |  |  |  |  |
|  | Calculate quantities of excavation works. |  |  |  |  |  |
|  | Calculate quantities of lean and RCC column foundation concrete. |  |  |  |  |  |
|  | Calculate quantities for DPC. |  |  |  |  |  |
|  | Calculate quantities of RCC column |  |  |  |  |  |
|  | Calculate quantities for Brick work. |  |  |  |  |  |
|  | Calculate quantities for beam and slab. |  |  |  |  |  |
|  | Calculate quantities for water proofing. |  |  |  |  |  |
|  | Prepare table of bar bending schedule. |  |  |  |  |  |
|  | Calculate quantities of steel structural members. |  |  |  |  |  |
|  | Calculate quantities for painting. |  |  |  |  |  |
|  | Prepare Bill of Quantities for RCC and Steel structures. |  |  |  |  |  |
|  | Identify MRS/PWD schedule of rates |  |  |  |  |  |
|  | Prepare abstract of cost. |  |  |  |  |  |
|  | Calculate premium/ contractor’s profit on amounts of relevant rates. |  |  |  |  |  |
| Competent |  |  | Not Yet Competent |  |  |  |

Tools and Equipment’s

| S.No. | Tools | Quantity Required |
| --- | --- | --- |
| 1 | Measuring Tape (100ft) | 50 |
| 2 | Computer | 50 |
| 3 | MS Excel Software | 50 |